Part I: Write true if the statement is correct and false if it is wrong.

1.  Expert judgment in cost estimation relies on the knowledge, experience, and insights of individuals or a group of experts.

2. Analogous estimation, also known as top-down estimation, is particularly useful when detailed information about the current project is readily available.

3. Parametric estimation involves the development of mathematical models that express the relationship between project parameters and costs, and these models can be either linear or nonlinear.

4. In Three-Point Estimation, the PERT formula calculates the expected value based on the optimistic, pessimistic, and most likely estimates, and it gives equal weight to each of these estimates.

5. Bottom-Up Estimation involves breaking down a project into smaller components, estimating the costs for each component, and then aggregating these estimates to calculate the total project cost.

6. Project Size and Complexity are Insignificant Factors in Cost Estimation.

7..  A Content Management System (CMS) is Essential for All Website Projects.

8.. Data Migration Tools are Exclusively Used in Database Projects.

9.. The Choice of Frontend Frameworks Does Not Impact Website Development Costs.

10. Query Language SQL is Specific to NoSQL Databases

Part II: Choose the correct answer

1. Which key aspect is associated with Expert Judgment in cost estimation?

A. Historical Data Analysis                        B. Identification of Parameters

C. Work Breakdown Structure (WBS)      D. Subject Matter Experts (SMEs)

2. What does Analogous Estimation primarily rely on for estimating the cost of the current project?

A. Detailed project information

B. Mathematical models

C. Historical data from similar projects

D. Expert judgment

3. What role do mathematical models play in Parametric Estimation?

A. Assessing project risks

B. Calculating unit costs

C. Providing a weighted average

D. Identifying project parameters

4. In Three-Point Estimation, what formula is used to calculate the expected value?

A. TE = (O + P + M) / 3

B. TE = (O + 2M + P) / 4

C. TE = (O + 4M + P) / 6

D. TE = (O + P) / 2

5. What is a key advantage of Bottom-Up Estimation?

A. Speed and Simplicity

B. Limited Information Requirements

C. Granular Control and Detailed Analysis

D. Consideration of Optimistic and Pessimistic Scenarios

6.. Which of the following is a key factor influencing cost estimation for both website and database projects?

A) Weather conditions

B) Project size and complexity

C) Marketing strategy

D) Employee satisfaction

7.. In a medium to large-sized e-commerce website project, what is a significant factor in

C) Search functionality

D) Responsive design

10. What is the primary role of a Database Management System (DBMS) in a database project?

A) Managing project timelines

B) Handling business logic

C) Organizing and manipulating data

D) Creating user interfaces